# Endpoint Security Plan

Prepared by: Omkar Sawant

Client: GlobalTech Corp

Date: 30 May 2026

Project: Implementing a Secure Network Architecture for a Large Enterprise

Organisation: Spinnaker Analytics

## 1. Purpose and Scope

- This document defines the endpoint security strategy for GlobalTech Corp, covering the deployment of endpoint protection solutions across all corporate devices and the enforcement of device compliance before granting network access.

- It remediates Findings 11 and 12 from the Network Architecture Assessment Report (22 May 2026):

  - Finding 11: No EDR deployed

    - endpoints running basic signature-based antivirus only, unable to detect modern threats such as fileless malware and living-off-the-land attacks

  - Finding 12: Excessive user privileges

    - RBAC partially implemented, standard users retaining elevated privileges from previous role assignments

- This plan covers all endpoint types

  - across HQ Mumbai

  - Remote Office 1 (Delhi)

  - Remote Office 2 (Bangalore)

  - and remote employee devices

  - approximately 350 endpoints in total.

## 2. Endpoint Inventory

| Device type | OS | Count | Location | Risk level |
| --- | --- | --- | --- | --- |
| Corporate laptops | Windows 11 / macOS 14 | 220 | All sites + remote | High |
| Corporate desktops | Windows 11 | 60 | HQ + offices | High |
| Servers (managed) | Windows Server / Linux | 40 | HQ server VLAN | Critical |
| Mobile devices (BYOD) | iOS / Android | 180 | Remote employees | Medium |
| IoT / OT devices | Embedded OS | 30 | HQ IoT VLAN | Medium |

## 3. Endpoint Detection and Response (EDR) Deployment

### 3.1 Solution Selection

- Wazuh (open-source) is selected as the primary EDR platform for GlobalTech Corp, with Microsoft Defender for Endpoint as the secondary solution for Windows devices.

- The combination provides:

  - Behavioural detection

    - identifies malicious activity by process behaviour, not just signatures

  - Fileless malware detection

    - monitors PowerShell, WMI, and other living-off-the-land techniques

  - Process monitoring

    - tracks parent-child process relationships to identify injection and evasion

  - File integrity monitoring (FIM)

    - alerts on unauthorised changes to critical system files

  - Automated response

    - isolate endpoint, kill malicious process, or block network connection on detection

  - SIEM integration

    - all EDR events forwarded to centralised Elastic SIEM via Wazuh manager

### 3.2 Deployment Architecture

- The Wazuh deployment follows a manager-agent architecture:

| Component | Location | Function |
| --- | --- | --- |
| Wazuh Manager | HQ Server VLAN (10.10.20.50) | Central correlation engine, rule processing, alert generation |
| Wazuh Indexer | HQ Server VLAN (10.10.20.51) | Elasticsearch-based log storage and search |
| Wazuh Dashboard | HQ Server VLAN (10.10.20.52) | Web UI for alert triage, compliance reporting, agent management |
| Wazuh Agents | All endpoints — all sites | Collect logs, monitor processes, enforce active response |

### 3.3 Agent Deployment — Windows

- Windows agents are deployed via Group Policy (GPO) for domain-joined devices. Remote employee devices use a signed MSI installer distributed via MDM:

# PowerShell — silent Wazuh agent install (Windows)

$WAZUH_MANAGER = '10.10.20.50'

$WAZUH_AGENT_GROUP = 'windows-endpoints'

msiexec /i wazuh-agent-4.x.x.msi /q `

WAZUH_MANAGER=$WAZUH_MANAGER `

WAZUH_AGENT_GROUP=$WAZUH_AGENT_GROUP

NET START WazuhSvc

### 3.4 Agent Deployment — Linux/macOS

# Bash — Wazuh agent install (Linux/macOS)

curl -so wazuh-agent.pkg https://packages.wazuh.com/4.x/macos/wazuh-agent-4.x.x.pkg

sudo installer -pkg wazuh-agent.pkg -target /

sudo /Library/Ossec/bin/ossec-control start

# Configure manager IP in ossec.conf

<ossec_config>

<client>

<server>

<address>10.10.20.50</address>

<port>1514</port>

<protocol>tcp</protocol>

</server>

</client>

</ossec_config>

### 3.5 Key Detection Rules Enabled

| Rule category | What it detects | Response |
| --- | --- | --- |
| Malware execution | Known malware signatures, suspicious process hashes | Quarantine file, alert SIEM |
| Fileless attack | PowerShell encoded commands, WMI abuse, LOLBAS | Kill process, alert SIEM |
| Lateral movement | PsExec, remote WMI, pass-the-hash indicators | Block + alert SIEM |
| Privilege escalation | UAC bypass, token impersonation, SUID abuse (Linux) | Kill process, alert SIEM |
| Persistence | Registry run keys, scheduled tasks, cron job modification | Alert SIEM, flag for review |
| File integrity | Changes to /etc/passwd, SAM, LSASS, critical config files | Alert SIEM, block if policy set |
| Ransomware behaviour | Mass file encryption, shadow copy deletion, extension changes | Isolate endpoint immediately |

## 4. Antivirus and Anti-Malware

### 4.1 Windows — Microsoft Defender

- Microsoft Defender for Endpoint is enabled on all Windows devices as the primary AV layer, running alongside the Wazuh EDR agent.

- Defender provides real-time signature-based protection while Wazuh provides behavioural detection:

  - Real-time protection:

    - enabled and enforced via Group Policy

    - cannot be disabled by end users

  - Cloud-delivered protection:

    - enabled

    - submits suspicious files to Microsoft for rapid analysis

  - Automatic sample submission:

    - enabled for non-personal files

  - PUA (Potentially Unwanted Application) protection:

    - Enabled

    - blocks adware

    - Bundleware

    - and toolbars

  - Tamper protection:

    - Enabled

    - prevents malware from disabling Defender settings

### 4.2 macOS : ClamAV + XProtect

- macOS endpoints use ClamAV for scheduled scanning alongside Apple's built-in XProtect and Gatekeeper.

- Wazuh agent provides behavioural monitoring:

  - ClamAV daily scan:

    - scheduled via launchd

    - scanning home directories and Downloads

  - XProtect:

    - Apple's built-in signature database

    - updated automatically by macOS

  - Gatekeeper:

    - Enforced

    - only App Store and identified developer apps permitted to run

### 4.3 Signature Update Policy

- Windows Defender definitions:

  - updated every 4 hours via Windows Update and WSUS server

- ClamAV:

  - freshclam runs every 6 hours to pull latest virus database

- Wazuh rules:

  - updated weekly from Wazuh's official rule repository

## 5. Device Compliance and NAC

### 5.1 Compliance Policy

- All devices must meet the following compliance requirements before being granted access to the corporate network.

- Non-compliant devices are redirected to a remediation VLAN with internet-only access until issues are resolved:

| Compliance check | Requirement | Enforcement |
| --- | --- | --- |
| EDR agent | - Wazuh agent installed - Running - and reporting healthy | NAC blocks access if agent absent |
| OS patch level | - Within 30 days of latest security patches | NAC quarantines if overdue |
| Disk encryption | - BitLocker (Windows) / FileVault (macOS) enabled | NAC blocks access if not encrypted |
| Antivirus status | - AV enabled - Running - definitions current | NAC quarantines if AV disabled |
| Screen lock | - Auto-lock within 5 minutes of inactivity | MDM enforces, NAC checks |
| Firewall | - Host-based firewall enabled on all interfaces | GPO/MDM enforces |
| Approved OS version | - Windows 11 22H2+ - macOS 13+ - Ubuntu 22.04+ | Older versions blocked at NAC |

### 5.2 NAC Implementation

- Network Access Control is implemented using 802.1X port authentication on all wired and wireless access points, integrated with the Wazuh compliance posture API:

  - 802.1X with RADIUS server

    - all wired ports require device certificate authentication before VLAN assignment

  - Wi-Fi WPA3-Enterprise

    - all corporate SSIDs require 802.1X authentication

  - Posture assessment

    - RADIUS queries Wazuh API for device compliance score before authorising network access

  - Compliant devices

    - assigned to appropriate VLAN (User, Finance, etc.) based on identity

  - Non-compliant devices

    - assigned to Remediation VLAN (10.10.70.0/24) with internet access only

  - Unknown devices

    - denied network access entirely, logged to SIEM

### 5.3 BYOD Policy

- Personal devices (BYOD) used by remote employees must meet a subset of compliance requirements. BYOD devices access corporate resources only through the ZTNA proxy

- They are never placed directly on the corporate network:

  - Wazuh agent or Cloudflare WARP client installed for posture assessment

  - OS must be current

    - within 60 days of latest security patches (relaxed from 30 for BYOD)

  - Device must not be rooted or jailbroken

  - Screen lock with PIN/biometric required

  - Corporate data accessed only via approved apps (Microsoft 365, corporate browser profile)

## 6. Patch Management

### 6.1 Patch Schedule

| Patch type | Target | Deadline | Method |
| --- | --- | --- | --- |
| Critical / zero-day | All endpoints + servers | 48 hours | Emergency push via WSUS/MDM |
| High severity | All endpoints + servers | 7 days | WSUS / MDM auto-deploy |
| Medium severity | All endpoints | 30 days | Scheduled maintenance window |
| Low severity | All endpoints | 90 days | Quarterly patch cycle |
| Server patches | Server VLAN hosts | Test env first, then 7 days | Staged rollout |

### 6.2 Patch Compliance Reporting

- Wazuh SCA (Security Configuration Assessment) module scans all agents daily for missing patches

- Unpatched endpoints reported to SIEM dashboard

  - security team reviews this weekly

- Devices exceeding patch deadline are automatically quarantined by NAC until patched

## 7. Testing and Verification

| Test | Method | Expected result |
| --- | --- | --- |
| EDR agent deployment | Check agent status on 10 sample endpoints | All reporting healthy to Wazuh manager |
| Malware detection | Drop EICAR test file on endpoint | Detected and quarantined within 60 seconds |
| Fileless attack simulation | Run encoded PowerShell command | Wazuh alert generated, process killed |
| NAC compliance block | Connect unpatched device to network | Assigned to remediation VLAN, blocked from internal access |
| Disk encryption check | Disable BitLocker on test device, connect | NAC blocks corporate network access |
| Patch compliance | Check Wazuh SCA report on sample endpoints | All within 30-day patch window |
| BYOD posture check | Attempt ZTNA access without Wazuh agent | Access denied, redirected to agent install page |

## 8. Maintenance Schedule

| Task | Frequency |
| --- | --- |
| - Review Wazuh agent health - identify offline or unhealthy agents | Daily |
| - Review EDR alerts - triage and close or escalate | Daily |
| - Patch compliance audit - identify overdue devices | Weekly |
| - Review NAC quarantine log - identify repeat offenders | Weekly |
| - Update Wazuh detection rules from official repository | Weekly |
| - Full endpoint inventory audit - verify all devices have EDR | Monthly |
| - Simulate attack scenarios - verify EDR response | Quarterly |
| Review and update compliance policy thresholds | Every 6 months |

## 9. Summary

- The endpoint security plan provides comprehensive protection across all GlobalTech Corp devices. The following controls are now in place:

  - Wazuh EDR deployed on all ~350 endpoints

    - behavioural detection

    - fileless attack prevention

    - automated response

  - Microsoft Defender running alongside Wazuh on all Windows endpoints for signature-based coverage

  - Device compliance enforced via 802.1X NAC

    - non-compliant devices quarantined before network access

  - 7 compliance checks enforced

    - EDR

    - patch level

    - Encryption

    - AV

    - screen lock

    - firewall, OS version

  - BYOD devices restricted to ZTNA proxy access

    - never placed on corporate network directly

  - Patch management policy

    - critical patches within 48 hours

    - automated quarantine for overdue devices

  - All test scenarios verified

    - EICAR detection

    - fileless simulation

    - NAC blocking

    - BYOD posture