# Incident Response Plan

Prepared by: Omkar Sawant

Client: GlobalTech Corp

Date: 1 June 2026

Project: Implementing a Secure Network Architecture for a Large Enterprise

Organisation: Spinnaker Analytics

## 1. Purpose and Scope

- This document defines the incident response plan for GlobalTech Corp, covering the procedures for detecting, containing, eradicating, and recovering from security incidents across all sites and systems.

- It also includes training materials and drill scenarios for the incident response team.

- This plan applies to all security incidents affecting GlobalTech Corp's network, systems, data, or operations

  - including but not limited to malware infections, data breaches, ransomware attacks, unauthorized access, denial of service, and insider threats.

## 2. Incident Response Team

### 2.1 Team Structure

| Role | Responsibility | Primary contact | Backup contact |
| --- | --- | --- | --- |
| Incident Commander | Overall incident coordination and decision-making | CISO | IT Director |
| Security Lead | Technical investigation, containment, and eradication | Security Manager | Senior Security Analyst |
| Network Engineer | Network isolation, firewall changes, traffic analysis | Network Admin (HQ) | Network Admin (backup) |
| System Administrator | Endpoint isolation, system recovery, backup restore | Systems Admin | IT Operations Lead |
| Legal / Compliance | Regulatory notifications, legal counsel, evidence preservation | Legal Counsel | DPO |
| Communications Lead | Internal and external communications, PR management | HR Director | CEO Office |
| Executive Sponsor | Board-level decisions, authorise major response actions | CEO | Board Chair |

## 2.2 Escalation Thresholds

| Severity | Definition | Escalation |
| --- | --- | --- |
| P1 — Critical | Active breach, ransomware, data exfiltration in progress, production systems down | Incident Commander + CISO + CEO within 15 minutes |
| P2 — High | Confirmed malware infection, compromised account, significant data at risk | Security Lead + CISO within 30 minutes |
| P3 — Medium | Suspicious activity, policy violation, minor system anomaly | Security Lead within 2 hours |
| P4 — Low | Informational alert, minor policy breach, no immediate risk | Security Analyst — track and monitor |

## 3. Incident Response Lifecycle

- GlobalTech Corp follows the NIST SP 800-61 incident response lifecycle:

  - Preparation

    - → Detection & Analysis

      - → Containment

        - → Eradication

          - → Recovery

            - → Post-Incident Activity.

### 3.1 Phase 1 : Preparation

- Preparation activities are conducted continuously before any incident occurs:

  - IR team trained and contacts documented

    - this plan reviewed and drilled quarterly

  - SIEM alerts configured and tuned

    - all detection rules tested (see Monitoring and Logging Plan)

  - Playbooks documented for common incident types

    - Ransomware

    - data breach

    - account compromise

    - DDoS

  - Forensic toolkit prepared

    - disk imaging tools

    - memory capture

    - log export scripts ready on IR jump box

  - Communication templates pre-drafted

    - internal notifications

    - customer notices

    - regulatory filings

  - Legal retainer in place

    - outside counsel available 24/7 for major incidents

### 3.2 Phase 2 : Detection and Analysis

- Incidents are detected through SIEM alerts, user reports, third-party notifications, or automated response triggers:

| Detection source | Example | Initial action |
| --- | --- | --- |
| SIEM alert | C2 beaconing detected on 10.10.10.55 | Security analyst triages alert within 15 min |
| User report | Employee reports phishing email clicked | Helpdesk escalates to security team immediately |
| EDR auto-response | Wazuh isolates endpoint on ransomware detection | Security Lead notified, isolation confirmed |
| Third-party notification | ISP reports DDoS traffic from GlobalTech IPs | Network Engineer investigates and escalates |
| Canary token alert | Finance canary file accessed | Immediate P1 — Incident Commander notified |

- Once detected, the analyst performs initial triage to determine severity, scope, and affected systems.

- All findings are logged in the incident ticket from the first moment of detection.

### 3.3 Phase 3 : Containment

- Containment prevents the incident from spreading.

- Short-term and long-term containment actions are taken in parallel:

#### Short-term containment (within 30 minutes of P1/P2 detection):

- Isolate affected endpoint(s)

  - Wazuh active response or manual network block at core switch

- Block malicious IP/domain at NGFW

  - add deny rule and verify in SIEM logs

- Disable compromised user account

  - Entra ID account disable + revoke all active sessions

- Preserve evidence

  - take memory dump and disk image of affected systems before any changes

#### Long-term containment (within 2 hours):

- Segment affected network zone

  - ACL changes to isolate compromised VLAN from rest of network

- Deploy additional monitoring on affected subnet

  - increase log verbosity, add packet capture

- Notify affected business units

  - work with communications lead on internal messaging

### 3.4 Phase 4 — Eradication

- Remove the threat from the environment completely before beginning recovery:

- Identify root cause

  - How did the attacker get in?

  - Patch or configuration fix identified

- Remove malware

  - run full EDR scan

  - remove malicious files

  - clean registry persistence mechanisms

- Reset compromised credentials

  - all accounts that may have been exposed

  - not just confirmed compromised

- Patch exploited vulnerability

  - emergency patch deployed

  - tested in staging first if time permits

- Audit for additional compromised systems

  - threat actor may have moved laterally before detection

- Verify eradication

  - rerun full SIEM search for indicators of compromise (IOCs) across all log sources

### 3.5 Phase 5 — Recovery

- Restore affected systems to normal operation safely:

  - Restore from clean backup

    - verify backup integrity before restore, confirm backup predates compromise

  - Rebuild compromised systems

    - where integrity cannot be guaranteed, rebuild from known-good image

  - Re-enable isolated endpoints

    - only after eradication confirmed, patch applied, and EDR reporting clean

  - Restore network connectivity

    - remove temporary containment ACLs in stages, monitor closely

  - Re-enable accounts

    - only after password reset and MFA re-registration completed

  - Monitor intensively

    - elevated SIEM alerting for 72 hours post-recovery for signs of re-compromise

### 3.6 Phase 6 — Post-Incident Activity

- Conducted within 5 business days of incident closure:

- Post-incident review (PIR) meeting

    - all IR team members

    - timeline reviewed

    - root cause confirmed

- Lessons learned documented

    - what worked

    - what failed

    - what needs improvement

- Action items assigned

    - security improvements

    - policy updates

    - training gaps addressed with owners and deadlines

- Incident report finalised

    - full timeline

    - impact assessment

    - remediation actions

    - regulatory notifications

- Update playbooks

    - incorporate new IOCs

    - Tactics

    - and lessons into relevant playbooks

## 4. Incident Playbooks

### 4.1 Ransomware Playbook

| Step | Action | Responsible | Timeframe |
| --- | --- | --- | --- |
| 1 | Wazuh auto-isolates infected endpoint | Automated (Wazuh) | Immediate |
| 2 | Security Lead notified — confirm isolation, assess scope | Security Lead | T+5 min |
| 3 | Incident Commander activated — P1 declared | Incident Commander | T+15 min |
| 4 | Block C2 IPs at NGFW — identify from SIEM IOC correlation | Network Engineer | T+20 min |
| 5 | Identify blast radius — check lateral movement indicators in SIEM | Security Lead | T+30 min |
| 6 | Isolate affected VLAN if spread detected | Network Engineer | T+35 min |
| 7 | Preserve evidence — memory dump and disk image | Systems Admin | T+40 min |
| 8 | Notify Legal — assess GDPR/HIPAA notification obligations | Legal/Compliance | T+1 hour |
| 9 | Begin eradication — clean or rebuild affected systems | Systems Admin | T+2 hours |
| 10 | Restore from clean backup — verify integrity first | Systems Admin | T+4 hours |
| 11 | Monitor for 72 hours — elevated SIEM alerting | Security Lead | T+72 hours |
| 12 | Post-incident review and lessons learned | Incident Commander | T+5 days |

### 4.2 Data Breach Playbook

| Step | Action | Responsible | Timeframe |
| --- | --- | --- | --- |
| 1 | Detect exfiltration — SIEM alert or user report | Security Analyst | Detection |
| 2 | Block exfiltration channel at NGFW | Network Engineer | T+15 min |
| 3 | Identify data scope — what was accessed and exfiltrated | Security Lead | T+30 min |
| 4 | Disable compromised account(s) | IT Admin | T+30 min |
| 5 | Notify Legal — start GDPR 72-hour clock | Legal/Compliance | T+1 hour |
| 6 | Preserve evidence — logs, access records, exfil data if recoverable | Security Lead | T+1 hour |
| 7 | GDPR notification to supervisory authority if personal data involved | DPO + Legal | T+72 hours |
| 8 | Notify affected individuals if high risk to their rights | DPO + Comms Lead | T+72 hours |
| 9 | Remediate — patch vulnerability, strengthen controls | Security Lead | T+1 week |
| 10 | Post-incident review and report | Incident Commander | T+5 days |

## 5. Training and Drills

### 5.1 Training Programme

| Training type | Audience | Frequency |
| --- | --- | --- |
| Security awareness — phishing, social engineering | All employees | Annual + phishing simulation quarterly |
| IR team tabletop exercise | IR team members | Quarterly |
| Technical IR skills — forensics, log analysis | Security team | Semi-annual |
| Ransomware drill — full simulation | IR team + IT ops | Semi-annual |
| Data breach notification drill | IR team + Legal + Comms | Annual |
| Executive crisis communication | CISO + CEO + Comms Lead | Annual |

### 5.2 Simulated Breach Drill Scenario — Network Compromise

- The following scenario is used for quarterly tabletop exercises.

- It simulates a realistic multi-stage attack against GlobalTech Corp:

#### Scenario: Operation Silent Pivot

| Stage | Attack phase | Description | IR team objective |
| --- | --- | --- | --- |
| 1 | Initial access | Phishing email with malicious attachment opens reverse shell on employee laptop (VLAN 10) | Detect via EDR/SIEM, identify source |
| 2 | Persistence | Attacker installs scheduled task for persistence, exfiltrates credentials from browser | Detect persistence via FIM, revoke credentials |
| 3 | Lateral movement | Attacker uses stolen credentials to move to Server VLAN via RDP | Detect via SIEM lateral movement rule, isolate |
| 4 | Privilege escalation | Attacker exploits misconfiguration to gain domain admin | Detect via PIM audit log, revoke admin access |
| 5 | Data exfiltration | Attacker begins exfiltrating Finance data to external server | Detect via SIEM large transfer alert, block at NGFW |
| 6 | Ransomware deployment | Attacker deploys ransomware across file servers | EDR auto-isolate, invoke ransomware playbook |

- Discussion questions for the tabletop exercise:

  - At which stage would the SIEM have first generated an alert?

    - Was detection fast enough?

  - Which containment actions were most effective?

    - Which caused unnecessary business disruption?

  - Were regulatory notification timelines achievable given the incident timeline?

  - What security controls, if strengthened, would have prevented or limited the attack?

  - Were communication roles clear?

    - Did the right people have the right information at the right time?

### 5.3 Drill Evaluation Criteria

| Evaluation criterion | Target | Measurement |
| --- | --- | --- |
| Time to detect (P1) | <15 minutes from initial compromise | SIEM alert timestamp vs attack start |
| Time to contain | <30 minutes from detection | Isolation confirmed timestamp |
| Escalation accuracy | Correct severity assigned | Actual vs assigned severity |
| Communication timeliness | CISO notified within 15 min of P1 | Notification log timestamp |
| Evidence preservation | Memory dump before any remediation | Forensic artefact checklist complete |
| Regulatory awareness | GDPR clock started within 1 hour | Legal notification log |

## 6. Regulatory Notification Contacts

| Regulation | Notifying authority | Contact / Portal |
| --- | --- | --- |
| GDPR (India operations) | Data Protection Board of India | dpboard.gov.in — within 72 hours |
| GDPR (EU operations) | Relevant EU Member State DPA | edpb.europa.eu — within 72 hours |
| HIPAA (US clients) | HHS Office for Civil Rights | hhs.gov/hipaa — within 60 days |
| IT Act 2000 (India) | CERT-In | cert-in.org.in — within 6 hours of detection |

## 7. Summary

- The GlobalTech Corp Incident Response Plan provides a comprehensive framework for detecting, responding to, and recovering from security incidents. The plan includes:

  - 7-member IR team with defined roles, escalation thresholds, and 24/7 contact details

  - NIST SP 800-61 lifecycle

    - all 6 phases documented with specific actions and timeframes

  - 2 detailed playbooks

    - ransomware (12-step) and data breach (10-step) with owners and timeframes

  - Training programme

    - 6 training types including quarterly tabletop and semi-annual ransomware drills

  - Simulated breach scenario (Operation Silent Pivot)

    - 6-stage multi-vector attack for team exercises

  - Drill evaluation criteria

    - 6 measurable targets for assessing IR team readiness

  - Regulatory notification contacts

    - GDPR, HIPAA, IT Act 2000, with deadlines